## Slide 2: Development Collaboration Team
Project Leadership & Admin
Fulya H. Aykıt (Project Admin)
Ahmed Khalil (Technical Lead)
Antigravity AI (Engineering Assistant)
Development Contributors
Al-Hakeem
mirsat
Kübra Laçin
Serenat Varol
Tolga Topçu

## Slide 3: Project Milestones & Current State
Infrastructure Complete
Production-hardened .NET 8 Web API backend
Semantic React frontend with centralized design system
SQLite database with fully synchronized migrations
Robust JWT-based Role-Based Access Control (RBAC)
Feature Parity Achieved
Admin: Full Course, Room, and Department CRUD
Instructor: Dedicated Class Rosters & Scheduling
Student: Real-time Section Enrollment & Scheduling
Automated Scheduling Engine & Publishing Pipeline

## Slide 4: Architectural Repository Structure
Backend Layer (.NET 8) /Controllers: Business logic & RBAC enforcement /Models: Entity definitions (User, Course, Section, Room) /Data: DbContext & Migration history Frontend Layer (React) /services: Axios clients & interceptors /pages: Role-specific portals (Login, Dashboard, Catalog) /components: Reusable semantic UI elements Testing Suites /Backend.Tests: 81 Unit/Integration tests /Backend.Tests.UI: 20 Selenium E2E tests

## Slide 5: Deep Traceability: Enrollment Controller
Test Case | Test File Line | Target Method | Target Lines
Enroll_ReturnsCreated_WhenValid | L121 | Enroll | 78-132
Enroll_ReturnsConflict_Duplicate | L141 | Enroll | 94-100
Enroll_ReturnsBadRequest_Draft | L166 | Enroll | 90-91
Enroll_Succeeds_Capacity_BVA | L185 | Enroll | 103-105
Enroll_Unprocessable_PrereqMissing | L243 | Enroll | 108-116
GetAll_Student_Ownership | L342 | GetAll | 42-46
UpdateStatus_Valid_EP | L402 | UpdateStatus | 135-161
Delete_ReturnsNoContent_Admin | L500 | Delete | 165-173

## Slide 6: Deep Traceability: Scheduling & Orchestration
Test Case | Test File Line | Target Method | Target Lines
RunScheduler_ReturnsOk | L100 | RunAutoScheduler | 27-121
RunScheduler_PreservesPublished | L121 | RunAutoScheduler | 50-52
RunScheduler_ClearsDrafts | L151 | RunAutoScheduler | 30-35
Publish_ReturnsOk_SetsIsPublished | L240 | PublishSchedule | 124-146
GetStatus_ReturnsDraft_State | L284 | GetSemesterStatus | 160-167
GetStatus_ReturnsPartial_Mixed | L326 | GetSemesterStatus | 160-167
GetStatus_IgnoresOtherSemesters | L360 | GetSemesterStatus | 151-153

## Slide 7: Deep Traceability: Core Academic Logic
Test Case | Test File Line | Target Method | Target Lines
HasTimeConflictAsync_Overlapping | L607 | HasTimeConflictAsync | 245-263
HasInstructorConflict_DoubleBook | L664 | HasInstructorConflictAsync | 265-281
Section_Create_ReturnsCreated | L153 | Create (Section) | 74-136
Section_Update_ReturnsUpdated | L284 | Update (Section) | 138-209
Course_Create_ReturnsCourse | L68 (Tests) | Create (Course) | 68-102
Course_Update_ReturnsUpdated | L104 (Tests) | Update (Course) | 104-147
Account_Register_Valid | L39 (Tests) | Register | 40-75

## Slide 8: Selenium Automated E2E Testing
Auth & Navigation
TC_UI_01: Admin Login Redirect
TC_UI_06: Role-Based Sidebar Visibility
TC_UI_19: Protected Route Guard
TC_UI_05: Session Logout Persistence
Administrative CRUD
TC_UI_12: Add Room Modal Flow
TC_UI_14: Add Course Modal Interaction
TC_UI_08: Navigation to Room Mgmt
TC_UI_09: Navigation to Catalog
Orchestration UI
TC_UI_17: Master Schedule Run Button
TC_UI_18: Sidebar Collapse Animation
TC_UI_03: Credential Card Auto-fill
TC_UI_20: Password Visibility Toggle

## Slide 9: Development Pull Request History
PR # | Contributor | Branch | Purpose
#9 | AlHakeemAlhassan | al-hakeem | Established DTO pattern for auth
#8 | Ahmed Khalil | ahmed-khalil | Auth system & JWT integration
#7 | Ahmed Khalil | ahmed-khalil | Enrollment service & test framework
#6 | sanselena | serenatControllers | Department & Classroom CRUD
#4 | Mirsad | mirsad | Integration & merge coordination
Direct | Ahmed Khalil | main | Course + Section API implementation

## Slide 10: Continuous Integration Workflow
Backend Pipeline
dotnet restore
dotnet build
dotnet test --filter "Category!=UI"
Artifact: Test results export
Frontend Pipeline
npm install
npm run build
Static analysis via PostCSS
Production bundle verification
Automation Triggers
Push to main
Pull Request created
Scheduled nightly validation

## Slide 11
FINAL SUMMARY
The University Scheduling System is production-hardened with 101 tests, full RBAC security, and a complete administrative orchestrator.
REPOSITORY LINK
https://github.com/A-Kalix/Software-Validation-Testing-Project